# METHOD OF STATEMENT

Date: 27th Feb 2017

Description of work

To unload 3 steel cases of 2 unit machine from 1 x 20ft FR and 1 x 40ft HQ container, uncrate, load machine onto lorry chassis, transport into customer premise, hoist down machine from lorry chassis and position to designated location

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

07/03/2017   -   10:00 am

Location of Operation

#### No 2 Pioneer Sector 3

GE Keppel Energy Services Pte Ltd

Equipment Use

1 x 50 ton lorry crane

Wire/webbing sling

Obstacles

Clear obstruction in way of working area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc... safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Unload machine from container to the ground

- Uncrate machine case

- Hoist up machine from base and load onto lorry chassis

- Transport lorry into customer workshop

- Hoist machine from lorry chassis

- Lower down machine to ground level, shift and position to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175