# METHOD OF STATEMENT

Date: 03rd Aug 2016

Description of work

Lorry crane with machine to move in into customer premise, hoist down machine from lorry chassis and position to designated location

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

10/08/16  -  13:00 pm

Location of Operation

#### No 5 Joo Koon Rd

Equipment Use

Lorry crane

Wire/webbing sling

Obstacles

Clear obstruction in way of working area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc... safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Lorry crane to move in into customer premise

- Hoist machine from lorry chassis

- Lower down machine to ground level, shift and position to the designated location

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175