# METHOD OF STATEMENT

Date: 13th Feb 2018

Description of work

To assist engineer to hoist up and install 6 unit cover onto machine coolant

Machine Spec

6 unit cover

Dim: 130 x 110 x 130 cm

Wt; 600 kg

Risk Assessment

A copy of Risk Assessment will be attach

Date / Time of Operation

13/02/2018    -    10:00 am

Location of Operation

#### 51 Seletar Aerospace View

Pratt & Witney

Equipment Use

1 x lorry crane

Wire sling

Obstacles

Clear obstruction in way of working area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (etc... safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

- Transport lorry crane into customer production area

- Hoist up cover by piece and install onto machine coolant

- Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175