# METHOD OF STATEMENT

Date: 03rd Oct 2023

Description of work

Transport lorry into inside factory, hoist and upright 1 unit column, assist Henko engineer to install

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

09/10/23

Time of Operation

Afternoon schedule

Location of Operation

#### 273 Jalan Ahmad Ibrahim

Baker Hughes (S) Pte

Equipment Use

1 x 633 lorry loader

Wire sling

Shackle

Obstacles

To clear obstruction in way of lorry transportation path

Barricade operation area to prevent persons who are not involved enter unintentionally

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in this operation

Safety Aspect

Barricade off work area with safety cones, red/white tape and signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

M.O.M certified lifting supervisor, rigger, signalman and lorry loader operator will be involved in the operation

# Job Scope

- Transport lorry loader into inside factory premise

- Deploy lorry at designated location for the hoisting

- Insert sling to crane hook and secure onto rigging point of column

- Hoist and upright column

- Swing column to near machine

- Assist Henco engineer to install column onto machine

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175