# METHOD OF STATEMENT

Date: 27th July 2020

Description of work

To pack 8 unit Oven onto wooden base for packing, after packing shift to temporary storage area

Oven Spec

Dim: 82 x 74 x 100 cm

Wt: 100 kg each

Risk Assessment

A copy of Risk Assessment will be attach

Date of Operation

29/07/2020

Time of Operation

10:00 am

Location of Operation

#### No 11 Tuas South Ave 12

#### Halliburton Completions MFG Pte Ltd

Equipment Use

1 x 633 lorry loader

Obstacles

No obstacle on loading and crane parking area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No lifting operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

Access to be restricted to the site area, be cordoned off with safety cones, red/white tape

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet)

M.O.M certified forklift operator

# JOB SCOPE

- Shift out accessories from production area

- Transport to designated hoisting/packing area

- Lay out wooden base

- Using forklift to load accessories onto wooden base for packing

- Pack to form a case

- After packing, shift case to temporary storage area

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175