# METHOD OF STATEMENT

# Date: 07th Oct 2025

Description of work

To unload 1 unit machine with accessories from 1 x 40ft container using forklift, fork up onto lorry chassis and deliver to another location

To fork up empty container onto trailer chassis

Machine Spec

1 unit Induction Furnace

Refer to attached packing list

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

09-10/10/25

Time of Operation

09:00 am

Location of Operation

#### 601 Rifle Range Rd

Equipment Use

3 x lorry loader

1 x 10ton forklift

Wire/webbing sling

Obstacles

No obstacle on crane parking area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane operator and forklift driver will be involved in this operation (attached all lifting crew certificate)

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel have to ensure that risk control are known and supervisor has to ensure that risk control are in placed                                                                                                                            All our workers are fully equip with standard P.P.E. (safety shoes, safety helmet, safety vest)                                                                                                                                                Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# JOB SCOPE

- Deploy lorry loader at designated loading area

- Using of 10ton forklift to fork out machine and parts from container

- Load up machine and parts onto lorry chassis

- Secured load with strapping belt

- Transport out machine and deliver to another location

- Forklift to fork up empty container and load onto trailer chassis

- Transport out container for disposal

- Once job complete, team leader will instruct the team to perform proper housekeeping

- All debris will be clear and dispose

- Job complete

Best Regards

Kevin Wong / Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175