# METHOD OF STATEMENT

Date: 23rd Nov 2023

Description of work

To dismantle and lift down equipment using forklift, transfer to new location, forklift to lift up and assemble

Equipment spec

Delmec hoisting equipment

Date of Operation

Estimate:

05/12/23

Time of Operation

09:30 am

Location of Operation

11 Changi North Rise

Hamilton Sundstrand Pacific Aerospace Pte Ltd

Equipment Use

1 x 3ton battery forklift

1 x ladder

Wire/webbing sling

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to new location

Safety Aspect

Barricade off work area with safety cones, red/white tape and signage

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard P.P.E (safety shoe, safety helmet)

M.O.M certified forklift operator

Job scope

# Transport forklift into inside customer premise

# Attached sling to forklift fork

# Lift up forklift fork to above the equipment

# Using of ladder for worker to climb up to secure sling onto equipment rigging point

# Once rigging done, forklift to lift up equipment

# Lower down equipment to the ground

# Using pallet truck to transfer equipment to new location

# Attached sling to forklift fork

# Secure sling to equipment rigging point

# Forklift to lift up equipment to required height

# Assemble the equipment

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175