# METHOD OF STATEMENT

Date: 31st Oct 2025

Description of work

Using forklift to fork down machine from lorry chassis to the ground, shift and position into factory premise at ground floor

To shift out 1 unit robot arm to loading bay, load up onto lorry chassis and deliver to scrapyard for disposal

To relocate 1 unit sandblast machine and 1 unit work bench within production

Machine Spec

1 unit Hurco VM10

Dim: 220 x 180 x 210 cm / Wt: 3, 000 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

15/11/25

Time of Operation

09:30 am

Location of Operation

7 Benoi Crescent

Schlumberger Reda Production Systems

Equipment Use

1-2 x 633 lorry loader

1 x 7ton forklift

Rollers/pallet truck

Hand jack/crowbar

Woodblock

Canvas, metal sheet (to lay out for floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equipped with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Transport lorry with machine at designated unloading area

# Using forklift to fork down machine from lorry chassis to the ground

# Transport and unload machine at door entrance

# Using pallet truck to shift machine into factory premise at ground floor

# Position machine at the designated location

# To shift out 1 unit robot arm from production, load onto lorry and deliver to scrapyard for disposal

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175