# METHOD OF STATEMENT

Date: 14th June 2022

Description of work

To unload 2 cases of 2 unit equipment from customer arranged transport using forklift, uncrate, and place onto ground

Equipment Spec

1 unit AGV

Dim: 3560 x 1700 x 450 mm

Wt: 3.500 kg

1 unit AMR

Dim: 950 x 1300 x 320 mm

Wt: 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

16/06/22 (Thursday)

Time of Operation

Afternoon schedule

Location of Operation

3 Cleantech Loop #01-01, JTC Cleantech 2

Advanced Remanufacturing & Technology Centre

Equipment Use

1 x 633 lorry loader

1 x 7ton forklift

1 x lowbed (to transport forklift)

Obstacles

Ensure no obstacles around operation area and route to equipment positioning

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift driver

# Job Scope

# Deploy lowbed at the designated unloading area

# Using 7ton forklift to fork down case from lowbed to the ground

# Uncrate case and put aside

# Forklift to fork up and detach equipment from base

# Transport and unload equipment onto open ground

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175