# METHOD OF STATEMENT

Date: 16 March 2020

Description of work

To shift out 2 x Chevalier Smart V1640 CNC SG machine and accessory from customer premise at ground floor for packing, fork up onto Malaysia lorry.

Machine Spec

2 units Chevalier Smart Smart V1640 CNC SG (Dim: 430 x 240 x 240cm/ Wt: 3.5ton-each)

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

16/03/2020

Time of Operation

10am

Location of Operation

ASM at 30 & 32 Tuas Ave 8

Equipment Use

1 x lorry crane

Pallet truck/rollers

1 x forklift

Obstacles

No obstacles on crane packing area.

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator will be involved in this operation

# JOB SCOPE

- Shift out machine and accessory from workshop

- Using forklift to fork up machine

- Load machine onto Malaysia lorry

- Secured with strapping belt prior to moving out of premise

Best Regards

Zailani

Eric Wong Machinery Transportation Pte Ltd

Tel: 62824175