# METHOD OF STATEMENT

Date: 27th Mar 2020

Description of work

Lorry loader to hoist down forklift, and using forklift to fork down 2 unit machine from lorry chassis, using pallet truck to shift and position into workshop

Machine Spec

1 unit Epilog Fusion PRO 48-60 Watt

Dim: 180 x 127 x 109 cm / Wt: 150 kg

1 unit PA1500FS-IQ Fume Extractor

Dim: 70 x 56 x 117 cm / Wt: 110 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date/Time of Operation

30/03/2020   -   11:00 am

Location of Operation

500 Dover Rd, W415

School of Architecture & Built Environment

Equipment Use

1-2 x 633 lorry loader

1 set wire/webbing sling

Pallet truck

1 x 3 ton forklift

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent unauthorized persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

# Job Scope

# Deploy lorry loader at the designated location

# Hoist down forklift from lorry chassis

# Using forklift to fork down machine from lorry chassis

# Transport and unload machine at entrance door

# To tilt machine to one side

# Using pallet truck to transport machine into workshop

# Tilt back machine

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175