# METHOD OF STATEMENT

Date: 28th Feb 2025

Description of work

To shift out machine and accessories from 2nd floor to loading area via cargo lift, using forklift to load up onto lorry chassis and deliver to another location

Machine Spec

Refer to attached list

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

07/03/25

Time of Operation

10:00 am

Location of Operation

505 Airport Rd

ST Engineering Aerospace Ltd

Equipment Use

1-2 x lorry loader

1 x forklift

Crowbar/woodblock

Wire/webbing sling

Pallet truck

Canvas/PVC plate (to lay out for floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

# Deploy lorry loader at the designated unloading area

# Set up crane with outriggers fully extended and resting on timber mats as base plate

# Lorry crane to hoist down forklift from lorry chassis to the ground

# To shift out machine and accessories to loading area

# Using forklift to fork up machine

# Load up machine onto lorry chassis

# Secured with strapping belt prior to being transport out of premise

# Transport out and deliver to new location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and disposed

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175