# METHOD OF STATEMENT

Date: 28th Feb 2023

Description of work

To unload 2 crate from lorry chassis using forklift, uncrate, shift and position into workshop

Machine Spec

Crate 1: 182 x 142 x 165 cm

Crate 2: 104 x 103 x 220 cm

Total wt: 1, 075 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

03/03/23

Time of Operation

09:45 am

Location of Operation

NTU, 61 Nanyang Drive, ABN B4b-68

Facility for Analysis, Characterisation, Testing & Simulation

Equipment Use

1 x lorry loader

1 x 2.5ton forklift

Wire sling

Pallet truck

Canvas/metal sheet (to lay out for floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

# Deploy lorry loader at the designated unloading area

# Hoist down forklift from lorry chassis

# Using forklift to fork down cases from forwarder lorry to the ground

# Uncrate case and put aside

# Forklift to fork up and detach machine from base

# Transport and unload machine at door entrance

# Using pallet truck to transport machine into workshop

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and disposed

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175