# METHOD OF STATEMENT

Date: 12th Oct 2023

Description of work

To hoist down forklift from lorry, using forklift to unload machine from lorry chassis, shift and position into premise at ground floor

Machine Spec

1 unit Smart X-50G

Dim: 90 x 190 x 160 cm

Wt: 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

16/10/23

Time of Operation

Afternoon schedule

Location of Operation

629 Lorong 4 Toa Payoh

ST Micro-Electronics Asia Pacific

Equipment Use

1 x lorry loader

1 x forklift

Wire/webbing sling

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

# Deploy lorry loader at the designated unloading area

# Lorry loader to hoist down forklift from lorry chassis to the ground

# Using forklift to fork down machine from lorry to the ground

# Transport and unload machine at door entrance

# Using pallet truck to transport machine into premise at ground floor

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and disposed

# Job complete

# Best Regards

# Zailani / Kevin Wong

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175