# METHOD OF STATEMENT

Date: 11th Oct 2022

Description of work

To unload 3 cases from forwarder lorry using forklift, uncrate, shift and position into factory premise at ground floor

Machine Spec

Grinding Polishing machine

Case 1: 201 x 148 x 240 cm / Wt: 2, 620 kg

Case 2: 94 x 74 x 93 cm / Wt: 120 kg

Case 3: 94 x 74 x 93 cm / Wt: 170 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

15/10/22

Time of Operation

09:45 am

Location of Operation

8 Tractor Rd

Excelitas Technologies (S) Pte Ltd

Equipment Use

1 x lorry loader

Wire/webbing sling

Pallet truck

1 x 3 ton forklift

Plywood (to lay out for tiles floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

# Deploy lorry loader at the designated unloading area

# Hoist down forklift from lorry chassis

# Using forklift to fork down cases from forwarder lorry to the ground

# Uncrate case and put aside

# Forklift to fork up and detach machine from base

# Transport and unload machine at door entrance

# Using pallet truck to transport machine into factory premise

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175