# METHOD OF STATEMENT

Date: 6th January 2023

Description of work

To hoist down trolleys & cabinets from lorry using lorry loader, shift and position into factory premise at ground floor

Machine Spec

5 sets Trolley 		(Dim: 500 x 500 x600mm/ 50kgs)

2 sets Trolley		(Dim: 800 x 500 x1000mm/ 50kgs)

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

09/01/2023

Time of Operation

11:00 am

Location of Operation

10 Tuas South Street 5

CDI Energy Products Pte Ltd

Equipment Use

1 x lorry loader

Webbing sling

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

Lifting operation are supervise by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

# Deploy lorry loader at the designated unloading area

# Attached sling to crane hook and secured to rigging point of load

# Hoist down load from lorry chassis to the ground

# Using pallet truck to transport into factory premise

# Position at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175