# METHOD OF STATEMENT

Date: 09th Jan 2020

Description of work

To unload 1 unit Dropper from forwarder lorry, fork up from wooden pallet and load onto plastic pallet, using pallet truck to transport to 3rd floor via cargo lift

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

09/01/2020   –   09:45 am

Location of Operation

25 Tuas Bay Walk

NK Lassic Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 3 ton battery forklift

1 set webbing sling

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine location

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Deploy lorry loader at the designated location

# Hoist down forklift from lorry chassis

# Using forklift to fork down Dropper from forwarder lorry to the ground

# Fork up Dropper from wooden pallet and transfer onto plastic pallet

# Using pallet truck to transport Dropper to 3rd floor via cargo lift

# Position at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175