# METHOD OF STATEMENT

Date: 05th Nov 2019

Description of work

Lorry loader to hoist down forklift, and using forklift to unload 1 cases from customer forwarder lorry, uncrate, transport to loading bay, using pallet truck to shift and position to location

Machine Spec

Refer to packing list

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

06/11/2019   –   09:45 am

Location of Operation

N3.1 65 Nanyang Drive

HP-NTU Digital Manufacturing Corporate Lab, B4b-02

Equipment Use

1 x lorry loader – PALFINGER PK50002EH

1 set wire/webbing sling

Pallet truck

1 x 3 ton forklift

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent unauthorized persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

# Job Scope

# Deploy lorry loader at the designated location

# Hoist down forklift from lorry chassis

# Using forklift to fork down case from forwarder lorry

# Uncrate case

# Fork up and detach machine from base

# Transport and unload machine at entrance door

# Using pallet truck to transport machine into lab

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175