# METHOD OF STATEMENT

Date: 05th May 2016

Description of work

To relocate Equipment from location A to location B and from location B to A as per quotation

Date / Time of Operation

06/05/2016 – 10:00 am

Location of Operation

#### Nanyang Technological University

HW1-01, 2A Nanyang Link

Equipment Use

Crowbar

Woodblock

Rollers/pallet truck

1 x forklift

Obstacles

Ensure no obstacles around operation area and route to machine position

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc… safety shoe, safety helmet)

# Job Scope

# Lift up equipment using crowbar

# Insert pallet truck to equipment base

# Shift out equipment to loading bay

# Use forklift to fork equipment onto lorry chassis

# Transfer equipment from location A to location B

# Unload equipment, shift and position to designated location

# From location B, shift out equipment, load onto lorry chassis and transfer back to location A

# Unload, shift and position to designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel:62824175