# METHOD OF STATEMENT

Date: 11th Aug 2025

Description of work

To unload and fork down accessories from Malaysia lorry using forklift, uncrate, shift and position into production at ground floor

Machine Spec

Total of 53 packages of machine accessories

Refer to attached packing list

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

Est: 2 x job

19-20/08/25

Time of Operation

10:00 am

Location of Operation

16 Seletar Aerospace Crescent

JEP Precision Engineering Pte Ltd

Equipment Use

1-2 x lorry loader

1 x 3ton forklift

Rollers/pallet truck

Crowbar/woodblock

Webbing sling

Metal plate/canvas (to lay out for floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equipped with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Deploy lorry at designated unloading area

# Using forklift to fork down packages from Malaysia lorry

# Unload packages to the ground

# Uncrate case

# Fork up and detach from base

# Transport to door entrance

# Use pallet truck to transport into tenant premise

# Position at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175