# METHOD OF STATEMENT

Date: 29th July 2025

Description of work

To fork down and unload machine from lorry chassis using forklift, shift and position into production at ground floor

Machine Spec

1 unit VMX 1020 CNC Lathe

Dim: 400 x 220 x 221 cm

Wt: 4, 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

02/08/25 (Sat)

Time of Operation

09:30 am

Location of Operation

164 Gul Circle #01-09

Beril Engineering (S) Pte Ltd

Equipment Use

1 x lorry loader

1 x 7ton forklift

1 x low loader (to transport 7ton forklift)

Rollers/pallet truck

Hand jack/woodblock

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Barricade off work area with safety cones, red/white tape and lifting in operation signage

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equipped with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Deploy lorry at designated unloading area

# Using of 7ton forklift to fork down machine from lorry chassis

# Transport machine to tenant door entrance

# Insert rollers under machine bed

# Transport machine into tenant premise

# Position machine at the designated location

# Unload machine from rollers and insert levelling pad under machine bed

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175