# METHOD OF STATEMENT

Date: 8th Mar 2024

Description of work

Using forklift to fork up machine onto lorry chassis, secured with strapping belt and deliver to new location

Machine Spec

1 unit Machine

Dim: 410 x 165 x 223cm

Wt: 3.5ton

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

12/03/24

Time of Operation

Afternoon schedule

Location of Operation

#### 1 Fusionopolis Pl Basement carpark

Equipment Use

1 x lorry loader

1 x 5ton forklift

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are fully equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Transport lorry to basement carpark

# Unload forklift from trailer

# Using forklift to fork up machine from basement carpark

# Load up machine onto lorry chassis

# Secured machine with strapping belt

# Transport and deliver machine to new location

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175