# METHOD OF STATEMENT

Date: 06th Dec 2017

Description of work

To hoist down 1 unit forklift from lorry and using forklift to unload 4 cases from forwarder truck, uncrate, transport to loading bay, shift and position into premise at ground floor by using pallet truck

Machine Spec

Case 1 Dim: 159 x 148 x 207 cm

Case 2 Dim: 122 x 80 x 165 cm

Case 3 Dim: 122 x 80 x 165 cm

Case 4 Dim: 122 x 80 x 165 cm

Date / Time of Operation

18/12/2017   -   09:30 am

Location of Operation

#### No 1 Seletar Aerospace Crescent

Rolls Royce Singapore

Equipment Use

1 x lorry crane

Pallet truck

1 x 2.5 ton forklift

Wire sling

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet, etc...)

Lifting machine and lifting gears with MOM certificate

Lifting operation are supervised by MOM certified lifting supervisor, rigger, signalman and forklift operator

# Job Scope

# Lorry crane to park at the designated location

# Hoist down forklift from lorry chassis

# Using forklift to fork down 1 unit machine from lorry

# Transport machine to loading bay

# Unload machine at loading bay

# Using pallet truck to shift and position machine to the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose

# Remark

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175