# METHOD OF STATEMENT

Date: 28th Aug 2017

Description of work

Forklift to unload 1 unit machine from forwarder lorry at carpark area, uncrate, transport to unloading area, shift and position into cleanroom by using pallet truck

Machine Spec

2 packages of 1 unit Micro-Vu Measuring machine

Case 1: 71” x 60” x 74”   /   Wt: 1, 870 kgs

Case 2: 16” x 10” x 10”   /   Wt: 2 kgs

Date / Time of Operation

29/08/2017   -   10:00 am

Location of Operation

#### Gemalto Pte Ltd

No 12 Ayer Rajah Crescent

Equipment Use

1 x lorry crane

Pallet truck

1 x forklift

PBC plate (to lay out for tiled flooring protection during transportation of machine to designated location)

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet, etc...)

MOM certified forklift operator

# Job Scope

# Lorry crane to unload forklift at carpark area

# Fork down machine from forwarder lorry

# Uncrate machine case

# Forklift to lift up and detach machine from base

# Transport and unload machine at loading bay

# Using pallet truck for machine transportation

# Shift and position machine into cleanroom

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175