# METHOD OF STATEMENT

Date: 16th May 2018

Description of work

To shift out machineries via cargo lift from 3rd floor to ground floor loading bay, load onto wooden base for packing. After packing, shift back to your production area at ground floor.

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

17/05/2018   - Afternoon

Location of Operation

#### 16 Tampines Industrial Crescent

Jabil Circuit (S) Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck, rollers

Canvas, metal plate/plywood (for epoxy floor protection)

1 x 3/4 ton forklift

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorm and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

MOM certified forklift operator

# Job Scope

# To shift out machineries from 3rd floor to ground floor via cargo lift

# Transport machine to loading bay

# Using forklift to fork up machine

# Load machine onto wooden base for packing

# After packing, shift back to your production area at ground floor.

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, will be clear and dispose

# Remark:

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175