# METHOD OF STATEMENT

Date: 27th Mar 2017

Description of work

To shift out machineries (as per quotation) from customer ground floor, fork up to loading bay, using pallet truck/rollers to shift and position into customer premise at 3rd floor via cargo lift

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

TBA

Location of Operation

#### 16 Tampines Industrial Crescent

Jabil Circuit (S) Pte Ltd

Equipment Use

2 x lorry crane

Pallet truck, rollers

1 x 4.5 ton forklift

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorm and lightning weather

All debris, if any will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry loader operator and forklift operator will be involved in this operation (attached all lifting crew certificate)

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc…safety shoe, safety helmet)

Lifting machine and lifting gears with MOM certificate

Lifting operation are supervised by MOM certified lifting supervisor, rigger, signalman

# Job Scope

# To shift out machineries from ground floor

# Forklift to fork machine and transfer to loading bay

# Unload machine at loading bay

# Using pallet truck, rollers to shift machine to 3rd floor via cargo lift

# Position machine to the designated location

# Unload machine from pallet truck and insert levelling pad

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris, if any will be clear and dispose