# METHOD OF STATEMENT

Date: 28th Nov 2017

Description of work

Using forklift to transport machine to unloading area, shift and position to location using pallet truck into CMM room @ 3rd floor via cargo lift

Machine Spec

1 unit Global SF 07.07.5 CMM

Dim: 1250 x 1610 x 2376 mm

Wt: 950 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

Est: 16/12/2017   -   09:40 am

Location of Operation

#### 23 Loyang Way

GE Aviation Engine Services (S) Pte Ltd

Equipment Use

1 x 3 ton forklift

1 x pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are fully equip with standard PPE (safety shoe, helmet, etc...)

MOM certified forklift operator

# Job Scope

# Forklift to unload and transport machine to unloading area

# Using pallet truck for machine transportation to location

# Transport machine into CMM room at 3rd floor via cargo lift

# Shift and position machine to the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping,

# all debris, if any will be clear and dispose

# Job complete

# Remark:

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175