# METHOD OF STATEMENT

Date: 24th May 2019

Description of work

To shift out 1 unit machine from 3rd floor to loading via cargo lift, hoist up and load onto lorry chassis, transport to new location, unload from lorry chassis to loading bay using forklift, shift and position to 11th floor via cargo lift

Machine Spec

1 unit Global Performance 7.10.7 CMM

Date of Operation

30/05/2019

Time of Operation

09:45 am

Location of Operation

#### 27 Medical Drive 3rd floor, DSO Building   -

#### NUH - National University Center of Oral Health, 11th floor

Equipment Use

1 x lorry crane

Pallet truck

1 x forklift

Webbing sling

Plywood/metal plate – for epoxy floor protection

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader operator and forklift driver will be involved in this operation

Safety Aspect

Assignment of traffic controller to control and guide movement of vehicle and personnel within the vicinity

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gear with M.O.M certificate

# Job Scope

# Shift out machine from 3rd floor to loading bay

# Hoist up and load machine onto lorry chassis

# Secured machine with strapping belt

# Transport machine to new location

# Using forklift to unload machine from lorry chassis to loading bay

# Unload machine at loading bay

# Using pallet truck to transport machine into lab at 11th floor via cargo lift

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175