# METHOD OF STATEMENT

Date: 29th May 2018

Description of work

To use Extension Boom to lift 1 Spindle head estimated 300-400kgs.

Date / Time of Operation

30/05/2018   -   10:00 am

Location of Operation

Baker Hughes @ 273 Jalan Ahmad Ibrahim

Equipment Use

1 x lorry crane

Pallet truck

1 x Forklift Extension Boom

1 x 3 ton battery forklift

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# To unload 3 Ton battery Forklift from lorry crane.

# To move 3 Ton battery forklift into factory premises

# Install extension and Boom

# Secure Spindle head with shackle

# Lift the spindle head a little for Mazak Engineer to Dismantle.

# After dismantled move it onto pallet for Mazak Engineer.

# After job is completed, clear and clean off all debris.

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175