# METHOD OF STATEMENT

Date: 21st June 2018

Description of work

Using forklift to unload 1 unit machine from lorry chassis, uncrate, transport to loading bay, using pallet truck to shift and position into lab at 3rd floor via cargo lift

Machine Spec

1 unit Ed-Pas IVJ

Dim: 1400 x 1100 x 2200 mm

Wt: 1, 100 kgs

Date / Time of Operation

TBC

Location of Operation

4 Fusionopolis Way

F2 Supply Center

Equipment Use

1-2 x lorry crane

Pallet truck

1 x 3 ton forklift

Plywood (to protect rubber tile floor)

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Lorry crane to park at the designated location

# Unload forklift from lorry chassis

# Using forklift to fork down 1 unit machine from lorry

# Transport machine to loading bay

# Uncrate case

# Fork up machine to loading bay

# Using pallet truck to transport machine to 3rd floor via cargo lift

# Shift and position machine to the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Remark

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175