# METHOD OF STATEMENT

Date: 10th Jan 2022

Description of work

To hoist down 1 unit forklift from lorry chassis, using forklift to unload 1 unit machine from lorry, transport to loading bay, shift and position into lab at 7th floor via cargo lift

Machine Spec

1 unit Laser machine

Dim: 140 x 80 x 160 cm

Wt: 1, 000 kgs

Date of Operation

TBA

Time of Operation

TBA

Location of Operation

#### 4 Fusionopolis Way

FP2 Kinesis Building

Equipment Use

1 x lorry crane

Pallet truck

1 x 2.5 ton forklift

Wire/webbing sling

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris, if any will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gears with MOM certificate

Lifting operation are supervised by MOM certified lifting supervisor, rigger, signalman and forklift operator

# Job Scope

# Deploy lorry loader at designated unloading bay

# Lorry loader to hoist down forklift

# Using forklift to fork down 1 unit machine from lorry chassis

# Transport and unload machine at loading bay

# Using pallet truck to shift machine to 7th floor via cargo lift

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175