# METHOD OF STATEMENT

Date: 24th May 2018

Description of work

To unload 4 cases of machine from forwarder lorry, uncrate, detach from base using forklift, transport to main entrance, shift and position into lab at ground floor by using pallet truck

Case Dimension

Case 1: 1564 x 1479 x 2209 mm / Wt: 800 kgs

Case 2: 1220 x 800 x 1650 mm / Wt: 131 kgs

Case 3: 1220 x 800 x 1650 mm / Wt 237 kgs

Case 4: 530 x 1030 x 1300 mm / Wt: 65 kgs

Date / Time of Operation

30/05/2018   -   09:45 am

Location of Operation

#### Nanyang Drive, Carpark E

Equipment Use

1 x lorry crane

Pallet truck

1 x 2/3 ton forklift

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

Job Scope

# To unload 4 cases from forwarder lorry using forklift

# Uncrate machine case

# Forklift to fork up and detach machine from base

# Transport machine to main entrance

# Unload machine

# Using pallet truck to shift machine into lab at ground floor

# Position machine to the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175