# METHOD OF STATEMENT

Date: 21st Nov 2016

Description of work

To unload machines and accessary from lorry chassis, shift and position into customer premise at ground floor

Date / Time of Operation

24-26/11/2016 – 11:00 am

Location of Operation

#### Blk 5014 AMK Ave 5 #01-01

Small Tool Technologies Pte Ltd

Equipment Use

3 x lorry crane

Pallet truck, rollers

1 x forklift

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc… safety shoe, safety helmet)

# Job Scope

# Lorry to park at designated location for unloading of machine

# Forklift to fork down machine from lorry chassis

# Transport machine to tenant premise at ground floor

# Unload machine at loading bay

# Using pallet truck, rollers to shift and position machine into

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel:62824175