# METHOD OF STATEMENT

Date: 14th Sep 2023

Description of work

To hoist down 1 unit forklift from lorry chassis, using forklift to unload 9 crate from forwarder lorry, uncrate, transport to loading bay, shift and position into lab at basement 2 via cargo lift

Machine Spec

Refer to attached packing list

Date of Operation

26/09/23

Time of Operation

09:40 am

Location of Operation

#### 6 Fusionopolis Way

Synthesis Building

Equipment Use

1 x lorry crane

Pallet truck

1 x 3ton forklift

Webbing sling

Canvas/PVC plate (to lay out for epoxy floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris, if any will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gears with M.O.M certificate

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger, signalman and forklift operator

# Job Scope

# Deploy lorry loader at designated unloading bay

# Lorry loader to hoist down forklift

# Using forklift to fork down crate from forwarder lorry

# Unload crate to the ground

# Uncrate case and put aside

# Loosen all nut

# Forklift to fork up and detach machine from base

# Transport and unload machine at loading bay

# Using pallet truck to shift machine into lab at basement 2 via cargo lift

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175