# METHOD OF STATEMENT

Date: 30th June 2017

Description of work

To unload and uncrate 5 unit machine case, detach from base using forklift, transport to B2-43, shift and position into premise by using pallet truck

Machine Spec

Case 1: 108 x 108 x 205 cm

Case 2: 98 x 98 x 145 cm

Case 3: 98 x 98 x 170 cm

Case 4: 170 x 130 x 120 cm

Case 5: 185 x 50 x 87 cm

Total weight: 1, 235 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

04/07/2017   -   10:00 am

Location of Operation

#### 6 Fusionopolis Way

Fusionopolis Synthesis B2-43

Equipment Use

2 x lorry crane

Pallet truck

1 x forklift

Plywood/metal plate (floor protection)

Wire/webbing sling

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

MOM certified lifting supervisor, rigger, signalman, lorry loader operator and forklift operator will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet, etc...)

MOM certified forklift operator

# Job Scope

# Forklift to unload case from lorry chassis

# Uncrate machine case

# Fork up and detach machine from base

# Transport machine to B2-43

# Unload machine at door entrance

# Using pallet truck to shift and position machine into customer premise

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175