# METHOD OF STATEMENT

Date: 11th Dec 2019

Description of work

To hoist down 1 unit forklift using crane and using forklift to unload machine parts from lorry chassis, shift and position into customer premise at ground floor

Date / Time of Operation

11/12/2019

Location of Operation

#### 73 Nanyang Drive, Valley Block

Equipment Use

2 x lorry crane

Pallet truck

1 x 2.5 ton battery forklift

Webbing sling

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry crane operator and forklift operator will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

Lifting machine and lifting gears with M.O.M certificate

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger and signalman

Job Scope

# Lorry crane to park at the designated location

# Hoist down forklift from lorry chassis

# Using forklift to fork down accessories from lorry chassis

# Using pallet truck to shift into premise at ground floor

# To assist customer install machine part using forklift

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175