# METHOD OF STATEMENT

Date: 22nd Mar 2018

Description of work

To hoist down 1 unit forklift from lorry chassis and using forklift to unload 1 unit machine @ weight of 700kg from lorry, transport to loading bay, shift and position into customer premise at ground floor by using pallet truck

Date / Time of Operation

28/03/2018   -   11:30 am

Location of Operation

#### 73 Nanyang Drive, Valley Block

Equipment Use

2 x lorry crane

Pallet truck

1 x 3 ton forklift

Wire sling

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman and lorry crane operator will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet, etc...)

Lifting machine and lifting gears with M.O.M certificate

Lifting operation are supervised by M.O.M certified lifting supervisor, rigger and signalman

# Job Scope

# Lorry crane to park at the designated location

# Hoist down forklift from lorry chassis

# Using forklift to fork down 1 unit machine from lorry chassis

# Transport machine to loading bay

# Unload machine at loading bay

# Using pallet truck to shift and position machine to the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Remark

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175