# METHOD OF STATEMENT

Date: 05th May 2016

Description of work

To unload equipment from lorry chassis to loading bay, shift and position into customer premise at 7th floor via cargo lift

Date / Time of Operation

2 x job

10-17/05/2016 – 10:00 am

Location of Operation

#### 8 Kallang Ave

Aperia Tower 1

Equipment Use

2 x lorry crane

Pallet truck, rollers

1 x forklift

Obstacles

Ensure no obstacles around operation area and route to machine position

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc… safety shoe, safety helmet)

# Job Scope

# Lorry crane to park at designated location for unloading of equipment

# Forklift to fork down equipment from lorry chassis and transfer to loading bay

# Unload equipment at loading bay

# Using pallet truck, rollers to shift and position equipment to 7th floor via cargo lift

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel:62824175