# METHOD OF STATEMENT

Date: 20th Nov 2017

Description of work

Using forklift to unload 1 unit machine with accessary from lorry chassis to loading bay, shift and position into customer premise at 6th floor via cargo lift

Machine Spec

1 unit DAD 381 machine

Dim: 102 x 155 x 123 cm

Wt: 1, 200 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

27/11/2017   -   10:30 am

Location of Operation

#### 80 Ubi Ave 4 #06-01

Disco Hi-tec (S) Pte Ltd

Equipment Use

1 x lorry crane

Pallet truck

1 x forklift

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carried out during heavy rain, thunderstorm and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (etc… safety shoe, safety helmet)

# MOM certified forklift operator will be involve in the operation

# Job Scope

# Lorry crane to park at designated location for unloading of machine

# Forklift to fork down machine and accessary from lorry chassis

# Transfer machine to loading bay

# Unload machine and accessary at loading bay

# Using pallet truck to shift and transport machine to 6th floor via cargo lift

# Position machine at designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175