# METHOD OF STATEMENT

Date: 15th Aug 2018

Description of work

To shift out 2 unit machine from tool room to loading bay, using forklift to fork up onto lorry chassis, secured with strapping belt and deliver to new location

Machine Spec

2 unit Laser Machine

Dim: 170 x 185 x 210 cm / Wt: 1, 000 kgs

Dim: 90 x 120 x 170 cm /   Wt: 500 kgs

Risk Assessment

A copy of Risk Assessment will be attached

Date / Time of Operation

20/08/2018   -   09:30 am

Location of Operation

#### 180 AMK Ave 8, Blk S, Level 1   (Nanyang Polytechnic)   -

2 AMK Drive, Blk E, Level 2   (ITE College Central)

Equipment Use

2 x lorry loader

1 x 2.5 ton forklift

Pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are fully equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Shift out machine from tool room to loading area

# Using forklift to fork up and load machine onto lorry chassis

# Secured machine with strapping belt

# Transport and deliver machine to new location

# At new location, hoist down forklift

# Using forklift to unload machine from lorry chassis

# Transport and unload machine at loading area

# Using pallet truck to transport machine into premise

# Shift and position machine to designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Job complete

# Remark:

# MOS subject to change by supervisor on site

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175