# METHOD OF STATEMENT

Date: 30th Aug 2017

Description of work

Forklift to unload machine from Malaysia lorry, uncrate, transport to unloading area, shift and position using pallet truck into cleanroom at 2nd floor via cargo lift

Date / Time of Operation

03/09/2017   -   09:30 am

Location of Operation

#### Hoya Building

No 455A Jalan Ahmad Ibrahim

Equipment Use

Pallet truck

1 x forklift

1 x manual lifter

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet, etc...)

MOM certified forklift operator

# Job Scope

# Forklift to unload equipment from Malaysia lorry

# Uncrate equipment case

# Forklift to lift up and detach equipment from base

# Transport and unload equipment at loading bay

# Using of pallet truck for equipment transportation

# Transport equipment into cleanroom at 2nd floor via cargo lift

# Using lifter to lift up equipment to 10” high platform

# Shift and position to the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175