# METHOD OF STATEMENT

Date: 20th Apr 2017

Description of work

Forklift to unload 1 unit machine from forwarder lorry, transport to unloading area, shift and position into premise by using pallet truck

Date / Time of Operation

22/04/2017   -   10:00 am

Location of Operation

#### CREATE-NUS University Town

No 1 Create Way

Equipment Use

1 x lorry crane

Pallet truck

1 x forklift

Plywood boards (to lay out for tiled flooring protection during transportation of machine to designated location)

Obstacles

Ensure no obstacles around operation area and route to machine position

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet, etc...)

MOM certified forklift operator

# Job Scope

# Lorry crane to unload forklift near CREATE carpark entrance as indicate on the attached map

# Forklift and forwarder lorry travel up to unloading location behind Cheers store

# Forklift to fork up and unload machine from lorry

# Unload machine at unloading point

# Using pallet truck for machine transportation into U-Town Plaza

# Shift machine into premise and position at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175