# METHOD OF STATEMENT

Date: 14th Dec 2018

Description of work

To shift out following equipment from mezzanine floor, fork down using forklift, transport to outside factory and load onto lorry chassis

Machine Spec

2 unit PVC water tank (to put onto 2 x wooden pallet)

1 unit control panel

1 unit filter system

6 unit filter tank (to put onto 3 x wooden pallet)

1 unit rack

1 unit UV system

Date / Time of Operation

19/12/2018   -   09:45 am

Location of Operation

20 Tuas West Rd

Atotech S.E.A Pte Ltd

Equipment Use

2 x lorry crane

1 x 3 ton battery forklift

Pallet truck

Obstacles

Supervisor to ensure no obstacles around operation area

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# To shift out equipment to near mezzanine floor opening

# Secured equipment firmly onto wooden pallet with strapping belt

# Forklift to fork up slowly to check on balancing

# If equipment is well balanced, fork down from mezzanine floor

# Transport out to loading bay

# Load equipment onto lorry chassis

# Secured equipment with strapping belt prior to moving out of premise

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175