# METHOD OF STATEMENT

Date: 26th Aug 2025

Description of work

To fork up 1 unit machine from ground floor to mezzanine floor using forklift, shift and position to location

Machine Spec

1 unit Hwacheon Vesta 1000

Wt: 5, 040 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

29/09/25

Time of Operation

10:00 am

Location of Operation

2 Seletar Aerospace Link

Avimac Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 10 ton forklift

Hand jack

Woodblock

Rollers/pallet truck

Metal plate/canvas (for floor protection)

Obstacles

No obstacles on loading/unloading area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equipped with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator will be involved in this operation

# Job Scope

# To shift out machine from ground floor to near mezzanine floor

# Using forklift to fork up machine at the center of gravity

# Slowly lift up machine to check on balancing

# When well balanced, to fork up machine to mezzanine floor

# Lower down machine to near ground level

# Insert rollers under machine bed

# Shift and position to the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175