# METHOD OF STATEMENT

Date: 30th Mar 2021

Description of work

To jack up 1 unit motor, using forklift to fork up motor, shift out from motor room and load onto lorry chassis

Date of Operation

31st Mar 2021

Time of Operation

09:45 am

Location of Operation

41 Shipyard Road

Teknor Apex

Equipment Use

1 x lorry crane

1 x 3 ton forklift

Hand jack/crowbar

Woodblock

Obstacles

To ensure no obstacles around operation area

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Jack up motor using hand jack/crowbar

# Insert woodblock under motor base

# Using forklift to fork up motor

# Transport out to loading area

# Load motor onto lorry chassis

# Once job complete, team leader will instruct the team to perform proper housekeeping

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175