# METHOD OF STATEMENT

Date: 24th July 2019

Description of work

To shift out 1 case from corridor, uncrate top cover and 4 side of case, using forklift to fork up onto lorry chassis, transport from workshop W2 to W216, forklift to unload from lorry chassis, fork up and unload into corridor at 2nd floor, shift and position to location together with the base

Equipment Spec

1 unit Gear Box

Dim: 170 x 168 x 205 cm

Wt: 4, 000 kgs

Date of Operation

TBA

Time of Operation

TBA

Location of Operation

500 Dover Rd

Singapore Polytechnic

Equipment Use

1 x lorry crane

1 x 4.5 ton forklift

Rollers/pallet truck

Obstacles

To clear all obstacles around operation area

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Barricade off work area with safety cones, red/white tape and signage

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Deploy lorry crane at the designated location

# Hoist down forklift from lorry chassis

# Shift out 1 case from corridor to loading area

# Uncrate case

# Fork up and detach machine from base

# Secured machine firmly with strapping belt

# Transport machine into inside factory

# Fork up and unload machine at 2nd floor

# Using pallet truck to shift and position machine into tool room

# Once job complete, team leader will instruct the team to perform proper housekeeping, all debris will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175