# METHOD OF STATEMENT

Date: 26th Jan 2021

Description of work

To unload 1 case from lorry chassis to the ground, uncrate, forklift to fork up to 2nd floor, using pallet truck to shift and position to location

Machine Spec

1 unit Equipment

Dim: 75 x 75 x 185 cm

Wt: 140 kg

Date of Operation

02-03/02/2021

Time of Operation

11:00 am

Location of Operation

NUS, 1 Engineering Drive 2

Block EW1, Department of Civil & Environment Engineering

Equipment Use

1 x lorry loader

1 x 5ton forklift

Pallet truck

Obstacles

Ensure no obstacles at unloading area

Barricade operation area to prevent person who are not involved enter unintentionally

Environment

No operation will be carried out on heavy rain, thunderstorms and lightning weather

All debris will be clear and disposed

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Forklift to unload case from lorry chassis To shift out tester from ground floor to near mezzanine floor

# Secured tester firmly onto forklift fork with strapping belt

# Fork up tester slowly to check on balancing

# If tester is well balanced, fork up and unload at mezzanine floor

# Using pallet truck to shift and position tester at temporary location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris, if any will be clear and dispose

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175