# METHOD OF STATEMENT

Date: 11th Aug 2023

Description of work

Using forklift to unload machine case from lorry chassis, uncrate, shift and position into factory premise at ground floor

Date of Operation

As per required schedule

Time of Operation

As per required schedule

Location of Operation

#### 150 Kampong Ampat #01-02

Viscom Machine Vision Pte Ltd

Equipment Use

1 x 633 lorry loader

1 x 4.5ton forklift

Pallet truck

PVC plate (to lay out for floor protection)

Obstacles

Ensure no obstacles around operation area and route to machine location

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator will be involved in this operation

# Job Scope

# Deploy lorry loader at designated unloading area

# Using forklift to fork down case from lorry chassis to the ground

# Uncrate machine case and put aside

# Loosen all bolt and nut

# Forklift to fork up and detach machine from base

# Transport and unload machine at loading bay

# Using pallet truck to transport machine into factory premise at ground floor

# Position machine at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and disposed

# Job complete

# Best Regards

# Kevin Wong / Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175