# METHOD OF STATEMENT

Date: 08th Mar 2024

Description of work

Using forklift to fork down machine from lorry chassis, shift & position into basement carpark area

Machine Spec

1 unit machine

Dim: 410 x 165 x 223 cm

Wt: 3, 500 kg

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

12/03/24

Time of Operation

Afternoon schedule

Location of Operation

2 A.M.K Dr

ITE College Central

Equipment Use

1 x 633 lorry loader

1 x 5 forklift

Rollers/pallet truck

Obstacles

Ensure no obstacles around operation area and route to machine position

Barricade operation area to prevent persons who are not involved enter unintentionally

Environment

No operation will be carry out on heavy rain, thunderstorms and lightning weather

All debris will be clear and dispose

Safety Aspect

Assignment of traffic controller to control movement of vehicle and personnel within the vicinity

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

M.O.M certified forklift operator

# Job Scope

# Deploy lorry loader at designated unloading area

# Using forklift to fork down machine from lorry chassis

# Transfer machine to basement carpark area

# Position at the designated location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175