# METHOD OF STATEMENT

Date: 21st Aug 2020

Description of work

To hoist down 1 unit forklift from lorry chassis to the ground, shift out machineries from customer premise at 3rd floor to loading bay via cargo lift, using forklift to fork up machine and load onto lorry chassis

Risk Assessment

A copy of Risk Assessment will be attached

Date of Operation

26-27/08/2020

Time of Operation

09:30 am

Location of Operation

#### 10 A.M.K St 65 #03-18

#### Interlink Electronics SPL

Equipment Use

2 x lorry loader

Pallet truck

1 x 4.5 ton forklift

Canvas/plywood (for customer carpet floor protection)

Obstacles

Ensure no obstacles around unloading area

Environment

No operation will be carry out on heavy rain, thunderstorm and lightning weather

All debris, if any will be clear and dispose

Lifting Crew

M.O.M certified lifting supervisor, rigger, signalman, lorry loader and forklift operator will be involved in this operation

Safety Aspect

All personnel at site to ensure that risk control are known and supervisor has to ensure that risk control are in place

All our workers are equip with standard PPE (safety shoe, safety helmet)

# Job Scope

# To hoist down 1 unit forklift from lorry chassis to the ground

# Reverse lorry loader to loading bay

# To shift out machineries from 3rd floor to loading bay via cargo lift

# Using forklift to fork up machine from loading bay

# Load machine onto lorry chassis

# Secured machine with strapping belt prior to moving out of premise

# Transport and deliver machine to another location

# Once job complete, team leader will instruct the team to perform proper housekeeping

# All debris will be clear and dispose

# Job complete

# Best Regards

# Zailani

# Eric Wong Machinery Transportation Pte Ltd

# Tel: 62824175